

**ICT Weekly Report – 11th December 2020**

|  |  |  |  |
| --- | --- | --- | --- |
| **Responsibility** | **Activity/Description** | **Status** | **Support Required** |
| Edwin | Develop Online compliance reporting application | First prototype has been developed and is available at <http://kotdacompliance.konza.go.ke/> . | Testing and feedback. |
| Edwin | Develop Resource Centre web application | [IN DEVELOPMENT]  -60% complete | Documentation and research |
| Edwin | Develop Portal for The Konza National Data Centre | pending | Requirement specification required (concept note) |
| Edwin | Develop Online attendance sheet | pending | Requirement specification required  (concept note) |
| Edwin | Develop online Idea wall/portal | pending | Requirement specification required  (concept note) |
| Edwin | Develop Digital work ticket | pending | Requirement specification required  (concept note) |
| Edwin | Develop Online delivery note | pending | Requirement specification required (concept note) |
| Edwin | Develop Report Template | [IN DEVELOPMENT]  -50% complete | Documentation and research |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |
|  |  |  |  |